May 23, 2000

BOARD OF PUBLIC WORKS PROCEEDINGS

Of the Board of Public Works of the City of Phillips at a regular meeting held in the council room on May 23, 2000.

Joe Perkins called the meeting to order at 4:00 PM.

Committee members present:  Joe Perkins, Bill McBain, Leon Namtzu, Terry Staroba and Barb Revak.

Committee member absent:  Mayor Corcilius

Visitors present:  Grace Kielsmeier, Marvel Cole, John Iverson, John Martwick and Toni Birmingham.

###### Public Comment

Toni Birmingham petitioned the committee to consider Leo Namtzu as the Council Liaison for the Old Middle School/Deltox, Inc. Project.

###### Minutes from Previous Meetings

Bill McBain made a motion to accept the minutes from the meetings on April 25 and May 2, 2000.  Seconded by Joe Perkins.  CARRIED

###### Consider Assignment of Council Liaison

Joe Perkins asked Leo Namtzu if he would consider the position of Council Liaison for the Old Middle School/Deltox, Inc. Project.  Leo accepted.

Bill McBain made a motion to have Leo Namtzu act as the City of Phillips Council Liaison for the Old Middle School/Deltox, Inc. Project.  Seconded by Joe Perkins.  CARRIED

###### Determination of Date Expiration Deltox, Inc. Option

Joe Perkins needs to talk to City Attorney Bilz.

### Put this on the Council Meeting agenda for June 6, 2000

###### Review of SCADA System at WWTP

John Iverson said there has been no contact with Mr. Shuck from Kaempfer & Associates Inc. to talk about the compatibility of the well houses & the WWTP for the new computer system.  Lange & Kaempfer were supposed to get together to make sure that all is compatible.  Kaempfer is not getting back to Dick Shuck.  Taryn told John Martwick they are not having success talking to Mr. Shuck.  Taryn Nall from Kaempfer & Associates is supposed to be here for the council meeting on June 6th.  He will be explaining why the WWTP project may not start until next year.

###### Update on Well Pump Houses Remodeling Project

John Iverson received a letter stating the startup will be June 6th.  The chlorination building still has to be hooked up.  Everything should be done on time.

###### Dot Invoice ’96 Highway Project

Barb Revak did research on the invoices and could not find any additional payments made to DOT.  John Iverson found the response letter from DOT to Fred Klingbeil’s letter dated April 22, 1998.  Everything seems to be in order.

Bill McBain made a motion to recommend to council payment of the DOT final invoice for the ’96 Hwy 13, CTH D, project #1614-08-70 in the amount of $10,768.91.  Seconded by Leo Namtzu.  CARRIED

###### Appraisal of Former City Hall Property

Appraisal II is for $36,000.  This includes E ½ of Lots 4, 5 & 6.

Appraisal I is for $70,000.  This includes W ½ of Lots 5 & 6 including alley and all of Lot #15.  Also includes the building.

### Mayor Corcilius arrived at 4:30 PM

There was some discussion on the appraisals.  The main point mentioned by Terry Staroba was a water line from the water tower would have to be moved and it stated in the appraisal this would be at the City’s expense.  This was not agreeable.  This would be something to be taken care of at the time of sale.  Copies of the Appraisal were given to Leo Namtzu, Bill McBain and Mayor Corcilius to review.

Joe Perkins made a motion to place the appraisals on file.  Seconded by Bill McBain.  CARRIED

###### Action on Street Light at Boat Landing

When the boat landing was on Georgia Pacific property it had a street light by it.  When the boat landing was moved over to Elk Lake Park no light was put in.  Opening weekend of fishing season a light was installed.  There will be no charge for the pole or the lamp fixture.  There will be a charge for the wire to hook it up.  Georgia Pacific said they wanted the old street light to remain on their property and would help pay for the new one installed at Elk Lake Park.  Georgia Pacific will be asked for a donation towards the new light.

###### Open Bid/Bids on Cherry Street Project

Because of funding request through MSIP the Cherry Street Project was put up for bids.  We will receive approximately $6,500 in funding.  Only one bid came in and that was from American Asphalt in the amount of $21,805.81.  There was some confusion on the bid form so Terry Staroba will ask them to clean it up and resubmit.

Leo Namtzu made a motion to have Spike Warner resubmit bid for the Chestnut St. and Cherry St. rework job.  Seconded by Bill McBain.  CARRIED

Put this on the agenda for the council meeting on June 6th for approval.

###### Discussion of Park Name

It was brought to Joe Perkins attention that the park now named Elk Lake Park, formerly known as Lionite Park, was donated to the City by Lionite and should be called Lionite Park.  Bill feels it should stay as Elk Lake Park.  There was discussion on how the City actually got the property and the fact that Lionite is not called Lionite anymore and how the name of the plant changes with the name of the owner.  If the Park is named Lionite Park, 100 years down the road nobody will remember why it is called Lionite Park.  Mayor Corcilius suggested putting up a sign stating Elk Lake Park – Donated by Lionite.

Everyone seemed to agree that this would be a good idea and solve the problem.

###### Security Deposit for Organizations Using City Parks

Joe Perkins mentioned that Patti Wenzel suggested the city charge a security deposit for use of the Parks by organizations.  This was quickly shot down.  Some of the reasons were:  It would be a waste of time; people may feel offended and not clean up as good as they do now; also someone would be needed to coordinate the use of the parks, collecting the money, returning the money etc.

Joe Perkins recommended tabling this issue for now.

Just for information only Terry Staroba mentioned that vandal’s went through and broke two of the decorative lights on the Elk Lake Park walking trail.   The police were notified.

###### Acceptance of Job Offer

Gregory Potter will be starting with the city on June 5th, 2000.  He passed his physical and drug screen.

###### Review and Pay Recommendation of Invoices Presented

Invoice from STS Consultants should be sent to Kaempfer & Associates for review and approval.

Joe Perkins made a motion to recommend to Common Council payment of pay request #3 from Strand Electric in the amount of $69,187.  Seconded by Bill McBain.  CARRIED

There was more discussion on the Kaempfer & Associates situation.  DNR could take up to 90 days to approve the WWTP Project, which could push the construction back to November.  Probably wouldn’t be able to start construction until spring.  Terry is not happy.  Taryn Nall told Joe Perkins there is a shortage of masons, cement blocks and pipe, which could increase this project 20% to 30%.  Joe is not happy.  When Taryn Nall comes to do his presentation this will be discussed in detail.  Leo Namtzu suggested if the project is postponed that the City put the bid out in January.  He found from past practice that the bids seemed to come in lower at that time of the year.

The next BPW meeting is scheduled for June 27th, 2000 at 4:00 PM

Motion to adjourn made by Bill McBain.  Seconded by Joe Perkins.  CARRIED

Meeting adjourned at 5:30 PM

Attest:______________________

Deputy Clerk/Treasurer

CC:	City File

Common Council			Terry Staroba

Mayor Corcilius			Barb Revak