JUN 28, 2001

BOARD OF PUBLIC WORKS PROCEEDINGS

Of the Board of Public Works of the City of Phillips at a regular meeting held in the council room on June 28, 2001.

Joe Perkins called the meeting to order at 3:00 PM.

Committee members present:  Joe Perkins, Bill McBain, Leon Namtzu, Terry Staroba and Barb Revak.

Visitors present: City Attorney Bilz, John Iverson, Grace Kielsmeier, Jeanne McGrady, and John Martwick.

###### Public Comment

NONE

###### Review Minutes of Meeting Held On May 30, 2001

Bill McBain made a motion to accept the minutes as presented.  Seconded by Leon Namtzu.  CARRIED

###### Update Briefing On WWTP Project

According to John Martwick the construction project is a little behind but not bad considering all the rain.

###### Action/Recommendation Revision To Kaempfer & Associates, Inc. Base Contract

Bill McBain made a motion to table the revision to the contract until Tayrn Nall can be contacted to iron out some issues.  Seconded by Leon Namtzu.  CARRIED

###### Review and Recommended Action On Construction Change Orders-WWTP Project

The first change order is for the buried tank foundation issue.  Terry Staroba explained about how the trickling filter tank was buried and not removed from the site.  This was forgotten about until Miron Construction Co. Inc. started digging.  This tank has to be removed with an additional cost of $6,107.00.

Bill McBain made a motion to recommend to the Common Council to accept the change order to remove the buried tank at the WWTP for $6,107.00.  Seconded by Leon Namtzu.  CARRIED

The second change order concerns the roof at the WWTP.  If the roof is done according to plan, Certaintee will only guarantee the shingles for 10 years.  There are 3 different options the City of Phillips could go with.  This change order was set aside until the original specifications can be checked out.

The third change order is for adding valves with stems and valve boxes to 4”SME line.  The cost will be $1,875.00.

Bill McBain made a motion to recommend to the Common Council to accept the change order for the valves with stems and valve boxes in the amount of $1,875.00.  Seconded by Leon Namtzu.  CARRIED

The 4th change order is a proposal to extend the 4” SME line from the newly installed gate valve in the amount of $6,975.00.

Leon Namtzu made a motion to recommend to the Common Council to accept the change order to extend the SME line approximately 100’ for the amount of $6,975.00.  Seconded by Bill McBain.  CARRIED

###### Victoria Street Project

John Iverson reported that the roadway profile is set.  The only problem is in front of the county shop.  John Iverson recommends the storm sewer be installed on Flambeau Ave. close to First St.  The problem with this is quite a few trees will have to come down.  The televising was scheduled for this week however Prentice wasn’t ready for them so they will postpone this for a couple of weeks.  By having the City of Phillips project scheduled with the Prentice project will save the City of Phillips some traveling costs.

###### Review and Recommend Action on Master Agreement with Ayres Assc.

City Attorney Bilz reviewed the master agreement from Ayres Associates, Inc. and does not recommend the City of Phillips enter into this agreement.  He doesn’t see where the City of Phillips would benefit from this agreement.  According to John Iverson, if Ayres Associates insurance company finds out that they are working for the City without a master agreement in place, Ayres Associates could be charged a higher insurance premium, which in turn would be passed on to the city through the billing system.  John also said that if the City doesn’t sign this agreement it would not prevent Ayres and Associates from working with the City.  Leon Namtzu doesn’t have a problem with the agreement but he agrees that City Attorney Bilz needs to get together with John Iverson and fine tooth it.  Joe Perkins agrees with Leon.

Bill McBain made a motion to table the Master Agreement Issue until City Attorney Bilz and John Iverson can get together to work out the details, at which time the agreement will come back to the BPW.  Seconded by Leon Namtzu.  CARRIED

###### Review of Recommended Changes to the Mobile Home Parks Ordinance

Leave the Surety Bond for the mobile home park owners at $5,000.

Enforce the mobile home park license as of January 1, 2002.

Add the 2% administrative fee for the mobile home park owners.

Bill McBain made a motion to recommend to the common council to accept the mobile home ordinance with the new revisions and to have it go to public hearing on Aug 7, 2001.  Seconded by Leon Namtzu.  CARRIED

###### Action on Animal Waste on City and Private Properties

City Attorney Bilz put together an ordinance to deal with animal waste being left on city property and private property.

Bill McBain made a motion to recommend to the Common Council to accept this ordinance and send it to public hearing on August 7, 2001.  Seconded by Leon Namtzu.  CARRIED

###### Update on BPW Activities

Terry Staroba explained that the petroleum investigation site at 323 S. Avon Ave. would be closed out.  Jan Smit talked to Denise in Madison and they will put a conditional closure on that site.  Terry Hazelton from Ayres and Associates will forward the paperwork so that the City of Phillips can receive the PECFA funds.

City Attorney Bilz left the meeting at 4:40pm

Jeanne McGrady left the meeting at 4:40pm

###### Action Recommendation on Invoices

Joe Perkins made a motion to recommend to the Common Council payment of Payrequest #1 to Miron Construction Co., Inc. in the amount of $41,714.10 Seconded by Bill McBain.  CARRIED

Joe Perkins made a motion to recommend to the Common Council payment of Payrequest #1 to Engineered Products Incorporated of Wisconsin in the amount of $70,364.70.  Seconded by Bill McBain.  CARRIED

Joe Perkins made a motion to recommend to the Common Council payment of invoice from Ayres and Associates, Inc. in the amount of $7,563.40.  Seconded by Bill McBain.  CARRIED

Joe Perkins made a motion to recommend to the Common Council payment of invoice from Kaempfer & Associates, Inc. in the amount of $21,433.72.  Seconded by Bill McBain.  CARRIED

Joe Perkins made a motion to recommend to the Common Council payment of invoice from Hydrotronics Control Co. in the amount of $1,505.00.  Seconded by Bill McBain.  CARRIED

HOLD THE BILL FROM THE DEPARTMENT OF TRANSPORTATION ON THE STREET LIGHTS FOR THE AMOUNT OF $5,792.15.

The next BPW meeting will be held on Aug 1, 2001 at 3:00 PM.

Motion to adjourn made by Bill McBain.  Seconded by Joe Perkins.  CARRIED

Meeting adjourned at 5:00 PM

Attest:______________________

Deputy Clerk/Treasurer

CC:	City File		Common Council

Mayor Corcilius		City Attorney Bilz

Terry Staroba		Barb Revak