AUG 29 2001

# BOARD OF PUBLIC WORKS PROCEEDINGS

Of the Board of Public Works of the City of Phillips at a regular meeting held in the council room on August 29, 2001.

Joe Perkins called the meeting to order at 3:00 PM.

Committee members present: Joe Perkins, Bill McBain, Leon Namtzu, Terry Staroba and Barb Revak.

Visitors present: John Martwick, John lverson, Jim Brunette, Grace Kielsmeier, and Marvel Cole.

## Public Comment

NONE

## Review Minutes of Meeting Held Aug 1 and Aug 21, 2001

Bill McBain made a motion to accept the minutes as presented. Seconded by Leon Namtzu. CARRIED

South Airport Road Shoulder by Phillips Plastics

Terry Staroba is receiving complaints on the material that Phillips Plastics used on the shoulder of South Airport Road.  The material is large pieces of granite with sharp edges and people are concerned that if they hit it with the tires on their cars they will get a flat tire or if kids are riding their bikes and fall on it they will get hurt.  Terry stated he has talked to Debbie Cervenka about the matter and she explained the reason they put it there was because people were coming around the corner and tearing up the sod. Terry has also talked to City Attorney Bilz but has not heard back from him yet.  Terry would like them to remove it and put in a more acceptable shoulder matter such as small crushed granite.  Bill McBain suggests Terry talk to the necessary people and explain the situation and ask that it be corrected.  Joe Perkins said he would contact City Attorney Bilz and check on the legality of the situation. Bill suggests that Terry handle this verbally first and if that doesn’t work then get the City Attorney involved.

## Briefing on Progress of Paser Program

Leon Namtzu stated that Terry and he would start next week.

Water Evaporation at Laundry Business Facilities

Leon Namtzu made a motion to table. Seconded by Bill McBain. CARRIED

## Annual Clean Up Day

Terry Staroba, Director of Public Works, stated the City had an annual clean up day in the past and it didn’t work. Some of the people would save up all of their garbage for the year and then put it out on Clean Up Day so they wouldn’t have to pay for stickers. Bill McBain stated that he heard people who lived outside of the city limits would bring their stuff into town to have it picked up. Marvel Cole wants to know how other cities handle it. Terry Staroba said other cities put a charge on the tax roll, so much per household.

John Martwick attended the meeting at 3:15pm.

Joe Perkins stated this is something that should be looked at in the future. He will call around and find out from other cities how they handle the expense of having an annual clean up day.

Put this on the agenda for the Sept 26th regular meeting.

## Street Paving

Leon Namtzu explained how the Paser Program works with rating the streets from 1 to 10 and putting a value on the streets. This, in turn, determines the amount of grants, etc. that a city can receive.

## Street Lighting

Joe Perkins stated he is receiving complaints on lack of streetlights on North Minnow Lake Road. North of Ridgewood Circle there are no streetlights. According to the ordinance the city only puts up streetlights at city street intersections. The place in question is an intersection of a private road and a city street. The Ridgewood Estates Mobile Home Park owner is responsible for lighting his roads. The Ridgewood Estates Mobile Home Park roads are not up to city code therefore the City of Phillips will not take them over. In order for the City of Phillips to take over the Ridgewood Estates Mobile Home Park roads the owner would have to pave the roads and add curb & gutters and storm sewers.

Snowmobile Trails Layout Within the City Limits

Joe Perkins is receiving complaints on the late night snowmobiling on North Minnow Lake Road.  This is part of the County Trail System, which is open 24 hrs a day and the City of Phillips has no authority over them. If they are running on private property then the City of Phillips can do something about it.  The City of Phillips could deny the County Trail System access within the city limits if it becomes a big issue.  Joe feels we should wait and see what happens this year before we do anything.

## Victoria Street Update

John lverson stated there wasn t much to update except that he was told that the Price County Highway Department might mill and re-asphalt County Trunk W, which overlaps with Flambeau Ave. If the county is going to do this it could save the City of Phillips

some money. The reason Terry Staroba, Director of Public Works, was going to go down the north side of the sidewalk on Flambeau Ave. with the storm sewer from Victoria Street instead of going down the street was the expense of re-doing the street afterwards.  But if the Price County Highway Department will be milling and re-asphalting this street then maybe the City wouldn’t have to go down the sidewalk, they could go down the street instead. Terry and Leon will check into this.

Update Briefing on WWTP Project

According to Jim Brunette things are going along as scheduled.  They pulled off a couple of forms from the storage building so if any of the Board members would like to come down and see what it will look like they can. Jim’s only concern is that a piece of equipment is scheduled to arrive one day after the set completion date.

## Construction Change Orders

Bill McBain made a motion to recommend to the Common Council to accept change order A-02 (insurance) for a decrease in the amount of -$3,046. Seconded by Leon Namtzu. CARRIED

Bill McBain made a motion to recommend to the Common Council to accept change order A-04 (roof) for a decrease in the amount of -$800. Seconded by Leon Namtzu. CARRIED

North Minnow Lake Road Paving and/or Chip Seal

In the 2000-year budget $4,858 was budgeted for chip sealing North Minnow Lake Road from Morningside Drive to Fairway Drive.  Terry Staroba put down crushed asphalt instead to save the city money.   There have been complaints about dust and the road not holding up.  Terry wants to know if they should chip seal the road now or just asphalt it.  Joe Perkins is in favor of chip sealing to get rid of the dust. Terry estimates it would cost about $7,500 to chip seal it now.  Leon Namtzu thought that was sort of high.  Terry said it cost more because they have travel time.   Joe Perkins said he thought they were in the area and suggested Terry check into it. Terry wanted to know if it was under $5,000 should he just do it.

Put this on the agenda for the Common Council meeting Sept. 5, 2001.

## Town of Worcester Fire Reguest

The City of Phillips received a letter from the town of Worcester stating they are refusing to pay an invoice they received for a fire call to a car/bicycle accident that they feel the Fire Department was not needed at.  Joe Perkins advised the city clerks office to refer this matter to the Fire Chief and have him bring it to the Common Council at the next meeting.

Put this on the agenda for the Common Council meeting Sept 5, 2001. Copy Fire Chief, Jim Pisca and Town of Worcester Clerk, Mary Lou Kotnik.

lnvoice Review and Payment Recommendation

Bill McBain made a motion to recommend to the Common Council to authorize payment of pay request #4 in the amount of $128,131.20 to Miron Construction Co., Inc. for work on the WWTP Project. Seconded by Leon Namtzu. CARRIED

Bill McBain made a motion to recommend to the Common Council to authorize payment of pay request #4 in the amount of $85,496.70 to Engineered Products Incorporated of Wisconsin for work on the WWTP Project. Seconded by Leon Namtzu. CARRIED

Leon Namtzu made a motion to recommend to the Common Council to authorize payment of pay request #1 in the amount of $26,505 to Strand Electrical Service, Inc. for work on the W\NTP Project. Seconded by Bill McBain. CARRIED

Bill McBain made a motion to recommend to the Common Council to authorize payment to Kaempfer & Associates, Inc. for work on the WWTP Project for the following invoices:

Invoice 7783 -  $2,500.00

Invoice 7784 - $11,460.49

Invoice 7785 -  $500.00

Seconded by Leon Namtzu. CARRIED

Bill McBain made a motion to recommend to the Common Council to authorize payment to Ayres Associates for invoice 74834 in the amount of $560.62. Seconded by Leon Namtzu. CARRIED

Hold the DOT invoice for the traffic light, invoice #L23563 in the amount of $5,792.15, for 30 days to give Leon Namtzu a chance to check into it.

Next BPW meeting scheduled for Sept 25, 2001 at 3:00pm~ Budget work. Next BPW meeting scheduled for Sept 26, 2001 at 4:00pm — Regular meeting.

Motion to adjourn made by Bill McBain. Seconded by Leon Namtzu. CARRIED

Meeting adjourned at 4:15 PM

Attest: 	Barbara D. Revak

Deputy Clerk/Treasurer

CC: City File	Common Council

Mayor Corcilius	City Attorney BiIz

Terry Staroba	Barb Revak