OCT 4, 2001

BOARD OF PUBLIC WORKS PROCEEDINGS

Of the Board of Public Works of the City of Phillips at a regular meeting held in the council room on October 4, 2001.

Joe Perkins called the meeting to order at 4:00 PM.

Committee members present:  Joe Perkins, Bill McBain Terry Staroba and Barb Revak.

Visitors present: Fred Krenzke, John Martwick, Steve Willett, Mike Henningfeld, Terry Kittson, John Iverson, Marvel Cole, Grace Kielsmeier.

###### Public Comment

NONE

###### Review Minutes of Meeting Held on August 29, 2001

Bill McBain made a motion to accept the August 29, 2001 minutes as presented.  Seconded by Leon Namtzu.  CARRIED

###### City-Wide Cleanup Day

Joe Perkins talked to several communities about city-wide cleanup days. Greenwood and Ladysmith have it the others do not.  Merrill has cleanup, however, they do not pick up white goods, vehicle parts or construction debris.  Some of the communities don’t pick up white goods or hazardous material at all.  The city is not going to consider a city-wide cleanup day at this time.

###### Bench Located Near Visions

The bench has been removed.

Leon Namtzu attended the meeting at 3:10 PM; Jim Brunette attended the meeting at 3:10 PM

###### Update Briefing on Victoria Street

John Iverson and Terry Staroba went through the proposed construction cost list and figured approximately $93,800 of the cost will be expensed to the water/sewer department.  There were a few minor changes made which included additional water/sewer hookups.

###### Update Briefing on Four Seasons Community Development.

Mike Henningfeld stated the name has been changed from Seasons Acres Development to Four Seasons Community Development.  Mike also stated that they were back in business.  They plan on bidding in January or February, start construction in the spring of 2002 and be finished by fall 2002.  Terry Kittson gave an update on the project.  Terry stated they made a couple of changes but all minor.  The Water/Sewer Department will need to budget for the city expense of hooking them up to water and sewer.  The city will have to bore under Hwy 13, by the sewer plant to get a line over to them, the city will also connect them back by Pinecrest Ave., and at Hwy 100.  Terry Kittson stated they will be putting in all the streets, storm sewers, curb and gutters per city specs.  They have added a park, which they will develop and two lighted and paved walking trails to the school for the kids.  Four Seasons Community Development will be building the houses and then selling them to make sure they are built to their specifications.

###### Master Metering at Ridgewood Estates Mobile Home Park

Barb Revak stated that there is about $800 in water/sewer bills that won’t be collected this year due to people moving out.  On parcels of real estate in the city, if a customer does not pay his/her water/sewer bill, the delinquent bill can be placed on the tax roll against the property.  However, in the Mobile Home Parks this is not possible due to Wisconsin State Statue 66.069.  Terry Staroba checked with US Filter and stated that the meter the city would have to put in would cost $20,000 to $25,000.  John Martwick mentioned that it is not only the collection of money that is a problem.  Out at Ridgewood Estates Mobile Home Park Jim Litvinoff, owner of the park, will move people and meters around without notifying John.  Then when a reading is taken the numbers don’t match up.  Barb Revak noted that someone is interested in purchasing Ridgewood Estates Mobile Home Park and is willing to work with the city and help to collect the outstanding water/sewer bills.  Bill McBain suggested we collect a security deposit from the residents at the two mobile home parks.  Barb stated that the city has to follow state statutes and PSC regulations and she didn’t think they would allow that.  Barb basically wanted to bring the problem to the BPW’s attention.

###### WWTP Construction Change Orders

Bill McBain made a motion to accept change order #1 for Strand Electric in the amount of $829.01 to repair existing buried conduits.  Seconded by Leon Namtzu.  CARRIED

Bill McBain made a motion to accept change order #2 for Strand Electric in the amount of $3,175.00 to reconstruct handhole.  Seconded by Leon Namtzu.  CARRIED

Bill McBain made a motion to accept change order #3 for Strand Electric in the amount of $289.00 for a 100-watt high-pressure sodium fixture.  Seconded by Leon Namtzu.  CARRIED

Bill McBain made a motion to accept change order #4 for Engineered Products Inc. in the amount of $12,600.00 to replace raw sewage pumps.  Seconded by Leon Namtzu.  CARRIED

Bill McBain made a motion to accept change order #5 for Engineered Products Inc. for a credit of $(1,250.00) for painted base plates.  Seconded by Leon Namtzu.  CARRIED

###### Invoices Review & Payment Recommendation

DOT invoice for $7,750.78

Leon Namtzu made a motion to table this pending further investigation.  Seconded by Bill McBain.  CARRIED

Kaempfer & Associates, Inc. invoice7857 for $1,500.

Bill McBain made a motion to recommend to the Common Council payment.  Seconded by Leon Namtzu.  CARRIED

Kaempfer & Associates, Inc. invoice7856 for $11,222.82.

Bill McBain made a motion to recommend to the Common Council payment.  Seconded by Leon Namtzu.  CARRIED

Kaempfer & Associates, Inc. invoice7855 for $2,500.

Bill McBain made a motion to recommend to the Common Council payment.  Seconded by Leon Namtzu.  CARRIED

Pay request #5 for Miron Construction in the amount of $116,598.30

Bill McBain made a motion to recommend to the Common Council payment.  Seconded by Leon Namtzu.  CARRIED

Pay request #5 for Engineered Products Inc. in the amount of $69,436.00

Bill McBain made a motion to recommend to the Common Council payment.  Seconded by Leon Namtzu.  CARRIED

Pay request #2 for Strand Electric in the amount of $99,387

Bill McBain made a motion to recommend to the Common Council payment.  Seconded by Leon Namtzu.  CARRIED

Joe Perkins wanted to bring up a couple of issues that are happening down at the Wastewater Treatment Plant.

The first one has to do with the section of road from the Rail Road tracks to the gate.  Jim Brunette said that Miron Construction could have it done when they do the other section for an additional $6,000.  Terry Staroba said he could do it for $1,800.

Joe Perkins made a motion authorizing Director of Public Works, Terry Staroba, to pave the road from the gate to the Rail Road Tracks down by the Wastewater Treatment Plant not to exceed $2,000.  Seconded by Bill McBain.  CARRIED

The second issue has to do with the blower building.  There was some construction work done around the building, which caused the blower building to settle, and now the building is tilted.  Miron Construction attempted to straighten it but was unable to succeed.  Miron Construction feels the building is stable but something needs to be done so that it looks right.  Some talk about staining the blower building when they stain the other structures.  There needs to be a meeting on this so that something can be done before it gets too cold.

Schedule a BPW meeting on October 17th at 1:30pm to discuss what should be done.

Next scheduled regular meeting on October 31st at 3:00pm

Motion to adjourn made by Bill McBain.  Seconded by Leon Namtzu.  CARRIED

Meeting adjourned at 6:20 PM

Attest:______________________

Deputy Clerk/Treasurer

CC:	City File		Common Council

Mayor Corcilius		City Attorney Bilz

Terry Staroba		Barb Revak