Feb 28, 2002

BOARD OF PUBLIC WORKS PROCEEDINGS

Of the Board of Public Works of the City of Phillips at a regular meeting held in the council room on February 28, 2002.

Joe Perkins called the meeting to order at 3:00 PM.

Committee members present:  Joe Perkins, Leon Namtzu, Bill McBain, Terry Staroba and Barb Revak.

Visitors present: Grace Kielsmeier, John Martwick and John Iverson.

###### Public Comment

NONE

###### Review Minutes Jan 29, Feb 5, and Feb 21

Motion by Bill McBain, seconded by Leon Namtzu to accept the minutes as presented.  CARRIED

###### Recommendation of Bid Award

John Iverson stated that Ayres Associates did a reference check and everything came back ok for J & L Excavating, LLC and would recommend awarding the bid to them.

Motion by Bill McBain, seconded by Leon Namtzu to recommend to the Common Council awarding of bid to J & L Excavating, LLC in the amount of $341,799 and accepting alternate bid #1 for a deduct in the amount of $24,600.  CARRIED

Note:

$317,199

-52,764 = 4 seasons

-75,265 = water/sewer

+19,918 = engineering fees    $24,482.18 paid in 2001

$209,088 = Total

###### 2001 Compliance Maintenance Report (WWTP)

Motion by Bill McBain, seconded by Leon Namtzu to accept the compliance maintenance report for the Waste Water Treatment Plant.  CARRIED

###### Action on Construction Change Orders

Motion by Bill McBain, seconded by Leon Namtzu to recommend to the Common Council change order # 14 for Engineered Products Inc. of Wisconsin for a deduct of $165.00

Motion by Bill McBain, seconded by Leon Namtzu to recommend to the Common Council change order #10 for Strand Electric Service, Inc. for an increase of $703.06.

###### Action on CWF Drawdown #12

NO ACTION

###### Invoices Submitted for Payment

NONE

###### Action Recommendation on Contracts Retainage

Motion by Bill McBain, seconded by Leon Namtzu to approve the reduction in retainage for Miron Construction to $8,000 per Kaempfer & Associates, Inc. recommendation.  CARRIED

Motion by Leon Namtzu, seconded by Bill McBain to accept Kaempfer & Associates, Inc. recommendation to not pay the retainage for Engineered Products Incorporated of Wisconsin at this time.   CARRIED

###### Update Briefing on Current Projects

After the Common Council officially awards the bid for the Victoria Street Project and Four Seasons, notify John Iverson.

John Martwick states that EPI is not doing the work they are supposed to be doing.  Everything is working manually but not automatically like it is supposed to be.

###### Refuse Disposal Problem

Joe Perkins stated that he has contacted the Police Department and filed a complaint on the refuse in the 300 block of North Avon Avenue.

Terry Staroba, Director of Public Works, brought up the issue of snow-covered sidewalks.  He stated that his crew went through the process of notifying people and giving them a chance to clean them off once already this year and doesn’t feel he needs to do it again.  This time he would like the board to give him the ok to just clean the sidewalks and bill the customers.  The Board of Public Works agreed with Terry on this issue.

Motion to adjourn made by Bill McBain.  Seconded by Joe Perkins.  CARRIED

Meeting adjourned at 4:00 PM

Attest:______________________

Deputy Clerk/Treasurer

CC:	City File		Common Council

Mayor Corcilius		City Attorney Bilz

Terry Staroba		Barb Revak