Jan 26, 2000

BOARD OF PUBLIC WORKS PROCEEDINGS

Of the Board of Public Works of the City of Phillips at a special meeting held in the council room on Jan 26, 2000.

Joe Perkins called the meeting to order at 4:00 PM.

Committee members present:  Joe Perkins, Mayor Mike Henningfeld, Bill McBain, Terry Staroba and Barb Revak.

Absent:  Lee Belan

Visitors present:  Grace Kielsmeier, Marvel Cole, Richard Cole, Cori Marquette, Fred Iverson, John Martwick, Jeff Kempkes, Dennis Lempke.

###### Public Comment

Joe Perkins stated, for information only, that the total revenue needed for the phosphorus removal project is $352,900 per year to cover costs.  The annual revenue from consumption is estimated at @ $226,044.  The amount of revenue needed from the fixed charge is estimated @ $126,856.  There will probably have to be an increase on the sewer fixed rate charge and consumption charge.  This information was received from Kaempfer & Associates, Inc.

###### Review Minutes of Meeting held Dec 29, 1999

Joe Perkins made a motion to accept the minutes of the Dec 29, 1999 meeting.  Seconded by Bill McBain.  CARRIED

###### Compliance Maintenance Report

John Martwick explained the report and gave a copy to the council members.

Bill McBain made a motion to accept the Compliance Maintenance Report as presented and place it on file.  Seconded by Joe Perkins.  CARRIED

###### Hockey Rink – Price Ice

Dennis Lempke requested the Price Ice Hockey Club be exempt from paying their water bill.  It was explained to him that per the PSC rules they have to be charged.  Bill McBain asked if maybe the city couldn’t pay the bill.  This needs to be checked into.  This was tabled.

Place the on the Agenda for the Feb 24th meeting.

Dennis also explained that they would be purchasing a Zamboni for reconditioning the ice on their rink and wanted to know if they could have permission to drive it down a one-way street the wrong way for a short distance.  He also said that they would be willing to resurface the ice on the city rink if the city in turn would help them clear the snow off of their rink when there is a heavy snowfall.  No decision was made at this time.

###### Sidewalk Assessment Concern

Cori Marquette wanted to know if there was someway to flag a person’s taxes so when they do Title searches it stands out that there are still future assessments outstanding on the property.  This was discussed and Lee Lamoreaux is supposed to check into this.

###### Consideration of Hiring a Financial Advisor

Taryn Nall recommended we consider hiring a financial advisor for the phosphorus removal project.  The cost would be approximately $3,000 to $4,000.  Taryn would like a feeling as to whom we may go with in about 2-3 weeks.  Joe Perkins suggested a meeting be set up with Tryan to better explain the situation.

Lee Lamoreaux will take care of this.

###### Layout of Former City Hall Property Boundaries

Lee Lamoreaux stated that Sam Opresik requested the City to mark off where they want the boundaries to be.  Terry, Joe and Mike looked at the map and marked it off.  Terry Staroba will contact Sam about the decision on the boundaries.

###### Leaning Wall-Tony’s Implement Building

Lee Belan was to contact Tony’s Implement.  He is absent at this meeting so no discussion.

### Put this on the agenda for the Feb 24 BPW meeting

###### Invoices presented for payment

Kaempfer & Associates invoices 6644, 6645, 6646 were looked at.

Joe Perkins made a motion to approve invoices for payment.  Seconded by Bill McBain.  CARRIED

###### Chipping Brush/Trees

Obligation of the Department of Public Works to chip the brush and trees from the City tree planting program was discussed.  Terry explained that this was all taken care of.  He just called some people and told them if they came and got the stuff they could have it.

###### Former Middle School

A letter was sent to Mr. Stolen with some changes and stated it must be in the City Attorney’s Office by Jan. 28, 2000.

###### Alternate blade plowing by grader

Terry explained how the guys plow the snow.  Usually when they plow with the Motor Grater on the first pass they push 80% of the snow on one side and when they come back about 20% goes on the other side.  Then on the next snowfall it is just the opposite.  This year there haven’t been any big blasts so they can use the front-end plow and they have more control over where the snow goes and is more of a 50/50 deal.

###### Projects update

CDBG-John Iverson asked Joe McGaver to get with the contract for pay requests.  There are no pay requests at this time.

Pumphouse-Springlake was supposed to try and have the roof on by the end of January so the painting could begin on the inside.  They have not been here.  Only one eyewash is needed for pump house #6 not 2 as previously discussed.  Another change order was mentioned.  Heaters are needed per state code in the chlorination buildings.  Cost would be about $900 Joe McGaver is trying to negotiate a lower price.

Place on agenda for the Feb 24th BPW meeting change order for pump house remodeling.

Motion to adjourn made by Joe Perkins.  Seconded by Bill McBain.  CARRIED

Meeting adjourned at 5:20p.m.

Attest:______________________

Deputy Clerk/Treasurer

CC:	City File

Common Council			Terry Staroba

Mike Henningfeld			Barb Revak