Apr 25, 2000

BOARD OF PUBLIC WORKS PROCEEDINGS

Of the Board of Public Works of the City of Phillips at a regular meeting held in the council room on Apr 25, 2000.

Joe Perkins called the meeting to order at 4:00 PM.

Committee members present:  Joe Perkins, Bill McBain, Leon Namtzu, and Barb Revak.

Visitors present:  Grace Kielsmeier, Marvel Cole, John Iverson, and Jeff Kempkes.

###### Public Comment

Joe Perkins mentioned that the Full Gospel Light House Church on the Westside of the building looks like a dump.  They are disposing of doors and all sorts of things that should not be there.  It was decided by the committee to have City Attorney Bilz compose a letter requesting they clean things up per ordinance 8.12 (2a) and (2c).

Jeff Kempkes wanted to know if Sam Opresik had dropped off the appraisal for the old City Hall yet.  Sam had not done so.  Jeff stated that Sam said he would have it here by this afternoon.  Jeff left @ 4:05 PM

###### Minutes from previous Meetings

Bill McBain made a motion to accept the minutes from the meetings on March 23 and March 27, 2000.  Seconded by Joe Perkins.  CARRIED

###### Update on Pump House Project

According to John Iverson the roof is on and the chemical feed equipment is in Chippewa Falls at the Spring Lake building. John mentioned that Spring Lake would be here next week to install it.  John also has pay request # 3 from Spring Lake for $46,501.75.

Mayor Keith Corcilius attended @ 4:10 PM

### Sam Opresik attended @ 4:10 PM

John Iverson wanted to recommend payment of Spring Lake pay request #3, however he wanted to talk it over with Terry in case there was something he didn’t know about.

Joe Perkins made a motion to recommend payment of Spring Lake pay request #3 for work completed to date pending Terry’s review.  Seconded by Bill McBain.  CARRIED

###### Update on WWTP project

NO UPDATES

###### STS Consultants, Inc. Change Order

Discussion on the STS Consultants, Inc. change order for $2,778 was not favorable.  Don’t know why it was done.  Keith commented on the fact that when STS said they wanted to do additional borings to check the weak spot we were told it would cost $10,000 at the most for 8 borings and this included all costs.  Kaempfer & Associates authorized this per the letter received from STS Consultants, Inc. dated April 13, 2000.  The board decided to turn this over to Kaempfer & Associates for their review.

Sam Opresik handed over the appraisals to Joe Perkins.

###### Invoices Review and Payment Recommendation

The invoice from the Department of Transportation in the amount of $10,768.91 for project 1618-08-70 (Hwy 13) was discussed.  John Iverson said he couldn’t find anything to determine this bill was inaccurate, unless a payment was made in the past that is not reflected on this bill.  Barb Revak will go back and see if payments were made that are not shown and will bring this up at the next Common Council meeting.

###### 4 Way Stop, Phillips Plastics Corp. and Marquip Inc.

Leo Namtzu said the traffic light project for the intersection of F, Hwy 13, and Airport Rd. has been kicked up.  Leo mentioned he would like to see a history of accidents for that intersection and that we may be able to receive funding.  According to Joe Perkins Chief Moore informed the Police Committee there have not been enough accidents for the City of Phillips to qualify for funding.    There will be a meeting at the Court House on the traffic light project June 1, 2000 at 1:30 PM.

### Terry Staroba arrived at 4:45 PM

John Iverson checked with Terry on pay request # 3 from Spring Lake.  Terry saw no problems with it and signed it for payment.

Terry also stated that the new stop signs have been placed at the intersection on N. & S. Airport Rd.

###### Street Light Maintenance Proposal

Terry checked on two different options regarding street light repairs.  Strand Electric would charge $42.50/hr labor and $25/hr bucket use to take down the bad light and repair it.  We have an agreement with NSP at the present time about taking the light down.  Terry asked Glenn Schilling from Schilling Electric for a quote on fixing the light, if NSP took it down.  Glenn stated he would charge around $32/hr. to repair the light fixture.  Terry feels that Schilling Electric would be the best way to go.  The committee agreed and stated it would be nice to keep things local.  They instructed Terry to use Schilling Electric.

###### Replacement of Driveway Apron, Fire Hall

Terry stated that the Fire Department budgeted $8,500 to have the driveway apron replaced in front of the Fire Hall.  Terry said he would have his crew help remove and dispose of the old cement which would save them some money.  Because this project is under $10,000 Terry stated the City of Phillips doesn’t have to put the job up for bids but could if they wanted to.  Kleinhans & Sons Masonry told Terry they could do the job for $6,700 and was wondering if the City would like to use them or did they want to advertise for bids.  Bill McBain stated that as long as Terry was sure the City didn’t have to advertise for bids he should just go with Kleinhans & Sons Masonry.

Bill McBain made a motion to authorize Terry Staroba to go ahead and have the driveway apron by the Fire Hall replaced.  Seconded by Leo Namtzu.  CARRIED

###### 4 Day Work Week

One of Terry Staroba’s crewmen wanted to know if the City of Phillips would consider allowing them to work four 10 hr. days.  Terry said it didn’t matter to him.  He did state that it would leave him short handed on Friday if the streets needed cleaning for parades or other city events that may come up.  Also the crew picks up garbage in the summer on Monday and Friday.  Leo Namtzu said the county worked four 10 hr days in the summertime because heavy traffic on the roads on Friday makes it dangerous for doing roadwork.  He also said the county saved money and that they were more productive.  This was tabled for now.

### Fred Krenzke attended the meeting at 5:05 PM

###### Discuss Job Applications

Bill McBain made a motion to convene into closed session.  Authority:  Wisconsin State Statute 19.85(1) (c) to review job applications for the job position of heavy equipment operator/street maintenance/wastewater treatment plant operator. Requesting Terry Staroba and Barb Revak to remain.  Seconded by Joe Perkins.  Joe-aye, Bill-aye, Leo-aye.  CARRIED

Meeting closed @ 5:05 PM

Committee members present:  Mayor Keith Corcilius, Joe Perkins, Bill McBain, Leo Namtzu, Terry Staroba and Barb Revak.

Discussed job applications.

Joe Perkins made a motion to reconvene into open session.  Authority:  Wisconsin State Statute 19.85(2).  Seconded by Bill McBain.  Bill-aye, Joe-aye, Leo-aye.  CARRIED

Open Session 5:20 PM

Committee members present:  Mayor Keith Corcilius, Joe Perkins, Bill McBain, Leo Namtzu, Terry Staroba and Barb Revak.

Visitors:  NONE

Joe Perkins made a motion to direct Terry Staroba, Director of Public Works, to send a letter to the two applicants recommended by Terry asking them to come in for an interview on May 2, 2000.  One is to come at 5:00 PM and the other at 5:30 PM.  Seconded by Bill McBain.  CARRIED

BPW & Personnel Budget Committee will have a joint meeting on May 2, 2000 @ 4:30 PM to interview applicants for the job position of, heavy equipment operator/street maintenance/wastewater treatment plant operator.

### Next BPW meeting will be held May 23, 2000 @ 4:00 PM

Motion to adjourn made by Bill McBain.  Seconded by Joe Perkins.  CARRIED

Meeting adjourned at 5:30 PM

Attest:______________________

Deputy Clerk/Treasurer

CC:	City File

Common Council			Terry Staroba

Mayor Corcilius			Barb Revak