MAY 30, 2001

BOARD OF PUBLIC WORKS PROCEEDINGS

Of the Board of Public Works of the City of Phillips at a regular meeting held in the council room on May 30, 2001.

Bill McBain called the meeting to order at 3:35 PM.

Committee members present:  Bill McBain, Leon Namtzu, and Barb Revak.

Committee members absent:  Joe Perkins and Terry Staroba

Joe Perkins arrived at 3:36 and took over the meeting.

Visitors present: John Iverson, Jeanne McGrady, Elvis Presley, John Martwick, Taryn Nall, James Brunette and Marvel Cole.

###### Public Comment

Jeanne McGrady wanted to know if North Minnow Lake Road was a city owned street.  She states that it is in terrible shape, bad snow removal and there are no lights.  Jeanne went on to tell the Board of Public Works about her situation with her house and the way it was set up.  Jeanne bought a mobile home from Fonk’s Home Center, Inc. and has had nothing but problems with it since then.  It was improperly setup, the electrical does not meet code, the plumbing does not meet code, and her house is literally falling apart.  This house cost her $41,000 and is now being assessed at $11,000.  She states that there are no laws in the city, county or state to protect her or anyone else who buys a mobile home.

Grace Kielsmeier attended the meeting at 3:42 PM

Jeanne McGrady is pleading with the City of Phillips to require an inspection on all mobile home installations to prevent this from happening in the future.

Terry Staroba attended the meeting at 3:48 PM.

Joe Perkins asked Terry Staroba to take a look at North Minnow Lake Road to see if maybe it should be graded.  Terry explained to Jeanne that when Jim Litvinoff planned the trailer court he did not build the roads to city code therefore the city would not take them over and are not responsible for maintaining them.  They are considered private roads and it is up to Jim to see that they are plowed and maintained.  Terry said he would however take a look at North Minnow Lake Road.

Elvis Presley would like to see the process for removal of meters from houses changed.  The house at 646 S Lake Ave. was found to have water leaking into the basement after the water had been shut off and meter removed.  He feels that after the meter is removed the pipe should be capped.  John Martwick explained that after the meter had been removed and the water had been shut off, construction was done on Hwy 13 south.  At this time a new water line was laid with new curb stops.  Apparently the curb stop was not shut off and therefore water leaked into the house.  This is a very unusual circumstance.  John stated that if the line was capped the water would stay in the pipe and freeze in the winter causing more problems.  He feels that the way things are being done now works fine.  Elvis stated that he wanted to make sure there is no liability towards the city if this should happen again and do damage to someone’s property.

###### Review Minutes of Meetings Held On April 24 & May 1, 2001

Bill McBain made a motion to accept the minutes as presented.  Seconded by Leon Namtzu.  CARRIED

###### Master Agreement by Ayres Associates

TABLED

Put this on the BPW June 28th meeting agenda.

###### Revision of Chapter 12.08 Mobile Homes/Parks Municipal Code

TABLED

Put this on the BPW June 28th meeting agenda.

###### Bid Proposals for Televising Sewer Mains-Victoria Street

John Iverson explained about televising the sewer mains on Victoria Street.  He received two proposals.  One of the proposals was from Visu-Sewer Clean & Seal, Inc. and the other one was from Green Bay Pipe & TV Contractors.  He felt the proposal from Green Bay Pipe & TV Contractors was a fair price at $1,720.00.

Joe Perkins made a motion to recommend to the Common Council to accept the proposal from Green Bay Pipe & TV Contractors in the amount of $1,720.00 to clean & televise the sewer mains on Victoria Street.  Seconded by Bill McBain.  CARRIED

###### WWTP Improvements Project Change Order Procedure

Taryn Nall and James Burnette requested that the BPW Committee give John Martwick and Terry Staroba authorization to approve smaller change orders to prevent delays in construction.

Bill McBain made a motion to recommend to the Common Council to authorize Terry Staroba, Director of Public Works and John Martwick, Water/Sewer Plant Supervisor to review and approve all change orders that are $5,000 or less prior to referring them to the BPW to prevent any delays in the construction process of the 2001 WWTP Phosphorus Removal Project.  Seconded by Leon Namtzu.  CARRIED

###### Soil Contamination and Water Quality Problems at the WWTP

James Burnette, resident engineer on site, stated that soil samples taken at the construction site contained petroleum.  When they did further excavation they found the soil was clean.  They are waiting to get the samples back from STS Construction & the DNR.  This will not delay construction.  The cost of having STS monitor this won’t be very much and will be put against the soil-testing budget.  The new sewer interceptor is almost done and things are progressing.  Bill McBain wanted to know if the Strand Electric issue is being taken care of.  James stated that Strand Electric hasn’t turned in some of the paper work they were supposed to and have been put on notice.  This has happened on past projects and they have a procedure to keep Strand on track.

Put on all BPW agendas to review and recommend any change orders.

Change Order #1 – The reason for this change order is because in the design it called for an 18” sewer main interceptor.  This design was used in making the new plans for the phosphorus removal project and when they went to replace the sewer interceptor it was discovered to be a 21”.  This will cost an additional $1,150.00.

Put change order # 1 on the agenda for the Common Council meeting on 6/5/01.

###### Stop Light Installation Project

Joe Perkins stated there was a meeting on May 22, 2001 to discuss the installation of a stoplight at the intersection of Hwy 13, Cty F and Airport Road.  DOT is doing a new traffic count.  The cost to the City of Phillips has gone up from $75,000 to $120,000.  The city will also be responsible for the acquisition of land needed to do the project.  Joe handed out two design proposals.  The land that the city needs to acquire belongs to Price County.

There will be a special council meeting on June 13th at 7:00 PM.

###### Review and Payment Recommendation of Invoices

Terry Staroba was asked to get some proposals on the replacement of bulbs in the streetlights on Lake Avenue.  He received three and they are as follows:  Schilling Electric - $500.00, Xcel Energy - $643.50 and Strand Electric – $800.50.  Terry said he would go with Schilling Electric.

Bill McBain made a motion to recommend to the Common Council payment of invoices as presented with the understanding that the invoice for NASI Construction be held and no payment sent until approved by Director of Public Works, Terry Staroba.  Seconded by Leon Namtzu.  CARRIED

The next BPW meeting will be held on June 28th, 2001 at 3:00 PM.

Motion to adjourn made by Bill McBain.  Seconded by Joe Perkins.  CARRIED

Meeting adjourned at 5:10 PM

Attest:______________________

Deputy Clerk/Treasurer

CC:	City File		Common Council

Mayor Corcilius		City Attorney Bilz

Terry Staroba		Barb Revak