AUG 1, 2001

BOARD OF PUBLIC WORKS PROCEEDINGS

Of the Board of Public Works of the City of Phillips at a regular meeting held in the council room on August 1, 2001.

Joe Perkins called the meeting to order at 3:00 PM.

Committee members present:  Joe Perkins, Bill McBain, Terry Staroba and Barb Revak.

Committee members absent:  Leon Namtzu

Visitors present: John Iverson, Marvel Cole, Jim Brunette, Roger Strand, Patti Wenzel and John Martwick.

###### Public Comment

NONE

###### Review Minutes of Meeting Held On June 28, 2001

Bill McBain made a motion to accept the minutes as presented.  Seconded by Joe Perkins.  CARRIED

###### Update Briefing On Victoria Street Project

John Iverson recommended running the storm sewer down Flambeau Ave. on the north side of the sidewalk going west from Victoria Street to 1st Street to reduce the damage to the trees.  Going the Flambeau Ave. way verses going to the County Garage would reduce the cost by about $20,000.

The sewer main was televised and the first couple of blocks appear to be marginal.  Joe Perkins suggested replacing the sewer main.  As long as everything is going to be dug up for the storm sewer it would make sense to replace the sewer main at the same time.

Director of Public Works Terry Staroba feels the water mains do not need replacing at this time.  However there are parts that may need to be replaced and this can be done.

###### Update on WWTP Project

Things are progressing very well.  There are some change orders that will be coming through, some amounting to additional costs and others amounting to credits.  They have decided to leave a portion of the old roof on and this can be used for a storage area.  The new storage building will be stained to blend in with the old buildings instead of using brick because the brick would have cost a lot more.

###### WWTP Project – New Pumps or Rebuild

The original plan was to have the pumps rebuilt at a cost of $8,000.  The vender advised Jim Brunette that new cases for these pumps are not available.  AW Allen gave the city a special price for new pumps.  The old pumps are about 20 years old and if the city would have them rebuilt there is no guarantee there will be parts for them in the future.  New pumps would cost the city an additional $12,600 which would be Clean Water Fund eligible. Joe Perkins feels the best thing would be to put in new pumps so the city won’t have to worry about finding parts for the old pumps in the future.  Also there is the chance that while having the pumps rebuilt they find the cases are bad.  If this would happen then the city would have the time and expense of the rebuilding and the cost of a new pump anyway because replacement cases are not available for these old pumps.

Bill McBain made a motion to recommend to the Common Council to approve the change order in the amount of $10, 950 for new pumps and $1,650 for new seals.  Seconded by Joe Perkins.  CARRIED

Grace Kielsmeier attended the meeting at 3:41PM

###### Briefing by Roger Strand

Roger Strand wanted to explain to the BPW about the charges on an invoice.  He wanted to make sure that his reputation with the city wasn’t damaged because of a question on an invoice.  There was damage to some existing electrical wires that needed to be fixed.  A change order was issued in the amount of $750.00.  The invoice that was submitted for payment was denied because it was for $861.72.  Roger stated the reason for the larger amount was because the electrical union had a wage increase from $50 to $53 per hour and he had to figure in his overhead.  The change order was figured on the pay rate filed with Kaempfer and Associates in June.  Jim Brunette stated that he needed to see documentation to back this up before they could approve it.  Director of Public Works Terry Staroba, Joe Perkins and Bill McBain all reassured Roger that his name has not been blemished with the City of Phillips.  This is a minor issue that needs to be worked out between Roger and Jim.

###### Action Request by Roger L. Heironimus

Roger Heironimus was unable to attend the meeting therefore he sent a letter to the City of Phillips explaining his concerns.  He received a water/sewer bill in the amount of $266.95 with a consumption of 4300 cu.ft.  Roger stated that he doesn’t live in the house and the water was used for filling his pool and cleaning his house and sidewalk from the worm infestation.  He would like the city to consider an adjustment on the sewer portion of his bill.

It is the city’s practice to credit a customer the sewer portion of a bill when filling a pool.  However the customer must notify the water department so a reading can be taken both before and after the pool is filled.  That way the water department can determine how much water was used and a credit calculated.  Roger did not notify the city when he filled his pool this time as he has in the past.  Therefore his request has been denied.  Joe Perkins said a letter should be sent to Roger Heironimus explaining why his request was denied.

Bill McBain made a motion to deny Roger Heironimus’s request for an adjustment on his water/sewer bill because he did not follow the past practice procedure of notifying the water department in advance of filling his pool so readings could be taken.  Seconded by Joe Perkins.  CARRIED

###### Job Vacancy In DPW

The question is whether the City of Phillips wants to fill the position left open from a former employee when he was dismissed.  Terry Staroba stated he put on an extra college student to cover for the summer.  He will be losing all three after August and would like to start the process of hiring.

Joe Perkins made a motion to recommend to the Common Council to fill the vacancy in the DPW and that the Director of Public Works and the WWTP Supervisor set up the process for hiring and refer this to the BPW for discussion.  Seconded by Bill McBain.  CARRIED

###### Price Youth Baseball Insurance Payment

Bill McBain made a motion to recommend to the Common Council to approve payment to the Price Youth Baseball for the City portion of the insurance premium as done in the past.  Seconded by Joe Perkins.  CARRIED

###### Skateboard Park Supervision

TABLED

###### Invoice Payment Recommendation

Bill McBain made a motion to recommend to the Common Council to approve payment to STS Consultants LTD. on three invoices totaling $2,661.95.  Seconded by Joe Perkins.  CARRIED

Bill McBain made a motion to recommend to the Common Council to approve payment to Kaempfer & Associates, Inc. for two invoices totaling $18,335.19.  Seconded by Joe Perkins.  CARRIED

Bill McBain made a motion to recommend to the Common Council to approve payment of pay request #3 in the amount of $74,573.10 to Miron Construction Co., Inc..  Seconded by Joe Perkins.  CARRIED

Bill McBain made a motion to recommend to the Common Council to approve payment of pay request #3 in the amount of $191,142 to Engineered Products Inc. of Wisconsin.  Seconded by Joe Perkins.  CARRIED

Special BPW meeting will be held on Aug 21, 2001 at 3:00 PM. This meeting is for the DPW Job Vacancy ONLY.

The next regular BPW meeting will be held on Aug 29, 2001 at 3:00 PM.

Put laundromat water evaporation sewer adjustment on the BPW meeting on Aug 29, 2001.

Motion to adjourn made by Bill McBain.  Seconded by Joe Perkins.  CARRIED

Meeting adjourned at 4:40 PM

Attest:______________________

Deputy Clerk/Treasurer

CC:	City File		Common Council

Mayor Corcilius		City Attorney Bilz

Terry Staroba		Barb Revak